# AIHE-EX07 — Benefit Realization and Capacity Conversion Log

Current digital location: Resource Set B — Economic Evaluation, Evidence, and Decision Modeling. Stable resource ID retained for continuity across companion editions.

Resource status: Educational and practice-support template. Not a validated clinical, legal, regulatory, or HTA instrument.

Workflow step: Economics Value and Affordability

Purpose: Distinguish gross time savings, net time savings, released capacity, usable capacity, and monetizable savings.

Expected output: Benefit-realization log and capacity conversion calculation record

Version: V1.0 | Last reviewed: 2026-08-01

# How to use this template

Make a copy before entering project-specific information.

Use synthetic or de-identified information unless your institution authorizes otherwise.

Complete the required fields first, then add evidence links, owners, dates, and assumptions.

Attach or cite supporting documents in your local project folder.

Review the completed template through the appropriate clinical, governance, finance, privacy, cybersecurity, and equity channels.

# Template fields

| Section | Field | Response / evidence | Owner | Status |
| --- | --- | --- | --- | --- |
| Task | Task or process | Discharge documentation | Project team | Not started |
| Baseline | Baseline time | 22 minutes per note | Project team | Not started |
| AI-assisted | AI-assisted time | 9 minutes draft plus 6 minutes review | Project team | Not started |
| Net benefit | Net time saved | 7 minutes per note | Project team | Not started |
| Capacity | Capacity conversion | Only pooled clinic time monetized | Project team | Not started |
| Quality | Quality adjustment | Correction rate below threshold | Project team | Not started |
| Value | Estimated benefit | EUR 120,000 annually | Project team | Not started |
| Caution | Non-monetized benefit | Lower burnout and improved timeliness | Project team | Not started |

# Decision summary

| Decision item | Response |
| --- | --- |
| Recommended action | Proceed / pilot / revise / delay / restrict / reject / retire |
| Key assumptions |  |
| Main uncertainty |  |
| Minimum safeguards |  |
| Next review date |  |
| Approval record |  |

Copyright © 2026 Author(s) of Artificial Intelligence in Healthcare Management and Economics. Replace this placeholder with final author and publisher information before public release.